## Slide 1: 2018 DA&S Initiatives
Overview of DA&S Initiatives with Timeline Estimates

## Slide 2: DA&S 2018 Initiatives | Solutions
ICO | Reconciliation Tool
GFS | DAS Process Engineering & Controls
GFS |Forward Delivery Enhancement tool
GFS | MARS Tool v2.0 | Enhancements & Reports
R2R | Cadency Analytics | Notifications 2.0
O2C | LOC | 2018 Enhancements
O2C | * CRAS Enhancements
O2C | * LOC v3.0 | E1 Integration
R2R | * MRM v2.0 | E1 Integration
R2R | Web Forms Enhancements
R2R | FAS 2.0 Enhancements
R2R | Escheatment Audit & Workflow Tool
DSC |Cost of Sales Scorecard Development
R2R | * MRM | 2018 Release
RMC | * MJE Identification for Leapfrog
March
April
May
June
July
Aug
Sept
Oct
Nov
Dec
December ’17 Start
December ’17 Start Go Live February ‘19
October ‘17 Start
Feb ‘18 Start
Go Live February ‘19
Requirements
Development
Go Live & Hyper care
Projects:
*
Indicates that an initiative is expected but not fully defined or committed

## Slide 3: DA&S 2018 Initiatives | Visualizations
March
April
May
June
July
Aug
Sept
Oct
Nov
Dec
Projects:
Service Center Queue Visualization
I2P Global Visualizations Hold/KPI
LOC Visualizations
MJE Visualizations
FX Treasury Forecasting
Costa Rica Visualizations (L3 & L4 metrics) *
Prague Visualizations (L3 & L4 metrics)
CIP Visualization
I2P Global Visualizations SLA Service Center
Dec ‘17 Start
*
Indicates that an initiative is expected but not fully defined or committed
Requirements
Development
Go Live & Hyper care

## Slide 4: DA&S 2018 Initiatives | Other Considerations/Risks
Unforeseen changes to anticipated requirements of initiatives could impact estimated timelines
BAU activities of existing solutions could impact timelines based on resource availability
As new solutions and visualizations go live support time for these can impact resource availability if unexpected demands occur
All other short term deliverables to stakeholders are tracked through DA&S tracking systems (MARS and internal processes)